**Project Name -** Whittles - Custom Migration

**Project Manager -** Rukshan

We have used the following colors for the following sections;

**Full Time & Effort Break Down -** Green **Unit Testing -** Blue **Deliverables -** Orange

**Full Time & Effort Break Down**

This will enable to get a better understanding of what we did throughout the development process.

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Estimated Time (Hours) | Actual Time (Hours) | Delivery Status |
| * Understanding  the requirements (Amendments, Functional Spec & Build Specification) | 2 Hour | 2 Hour |  |
| Home Page |  |  |  |
| * Header (Adding the logo and the contacts) | 3 hours | 3 hours |  |
| * Main Navigation Menu including mobile menu | 6 hours | 7 hours |  |
| * Home page slideshow | 4 hours | 5 hours |  |
| * Advice section | 4 hours | 5 hours |  |
| * About Us Section | 3 hours | 3 hours |  |
| * Newsletter form | 2 hours | 2 hours |  |
| * Our partner section | 4 hours | 4 hours |  |
|  |  |  |  |
| * Footer | 5 hours | 5 hours |  |
| Inner Pages |  |  |  |
| * Breadcrumb | 4 hours | 4 hours |  |
| Sidebar Left Menu | 2 hours | 3 hours |  |
| staff-directory page | 4 hours | 4 hours |  |
| Landing page list | 1 hour | 2 hour |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
| * Services pages | 12 hours | 12 hours |  |
| * News page | 6 hours | 4 hours |  |
| * Our people page | 6 hours | 6 hours |  |
| * Contact Us page | 5 hours | 5 hours |  |
| * Responsive for the Whole Site | 10 hours | 10 hours |  |
| Total Number of Hours | **91 Hours** |  |  |

**Unit Test Plan**

**This table shows the unit test results, any defects raised and fixed prior to the release also the benefit would be, where the full visibility on the testing to date, enabling to reduce duplication.**

|  |  |  |  |
| --- | --- | --- | --- |
| Description | Comments | Time (Hours) | Delivery Status |
| Services | Added jQuery code to push BAS logo context to bottom | 30 min | Completed |
| Total Number of Hours |  | **4 Hours** |  |

## Deliverables for Whittles - Custom Migration

|  |  |  |
| --- | --- | --- |
| **Subject** | **Yes / No** | **Comments (Names of classes, Views, Blocks, Contexts, Pages etc.)** |
| **Content Changed on Individual Pages** | Yes | our-people/other-staff |
| Changes to the Theme (y/n) | No | N/A |
| New Classes Created | Yes | **New classes**  **map view 1 node block :** map-view  **map view 2 node block:** map-view  **banner\_services\_business-services :** banner  **banner\_services\_personal-services :** banner  **banner\_services\_specialist\_sectors:** banner |
| Blocks Created / Edited | Yes | **Blocks**  **map view 1** node block  **map view 2** node block  **banner\_services\_business-services** nodeblock  **banner\_services\_personal-services** nodeblock  **banner\_services\_specialist\_sectors** node block **Business Advice** nodeblock **personal Advice** nodeblock |
| Views Created/Edited |  | **New views**  no  **Edited views**   * inner\_slider * staff\_directory\_listing * company\_news * partners * Slideshow   **Home page edited views**   * no   **Our Team**   * No |
| Contexts Created/Edited |  | **New contexts**   * banner\_services\_business-services * banner\_services\_personal\_services * banner\_services\_specialist\_sectors * contact * inner\_slide\_show\_\_outher * inner\_slide\_show\_\_services * landing\_page\_list * services\_logo * sidebar\_menu * global\_blocks   **Disable contexts**   * No |
| Content Types Created/Edited | No | **Edited content types**   * Yes * Staff profile * Slideshow   **New Content types**   * no |
| Other Changes |  |  |